CIVICWATCH APP Pre-Launch Checklist & Status Report Generated June 2026 — All items audited against live codebase and database ✅ Done ⚠️ Partial ❌ To Do 👤 Marc's Action 💬 Decision Needed

# 1. Launch Blockers — Fix Before Going Live

These items will cause real user harm, legal exposure, or broken core features if unresolved at launch.

| STATUS | ITEM | NOTES / ACTION |
| --- | --- | --- |
| 🔴 TECHNICAL BUGS |  |  |
| ⚠️ PARTIAL | Leaderboard — Failed to Fetch | Multiple fix attempts in history. Needs live verification via Chrome QA. |
| ⚠️ PARTIAL | Net Worth Data Missing (Wealth & Trades tab) | Wikidata/OpenSecrets pipeline built. Data in DB is sparse. Needs audit. |
| ⚠️ PARTIAL | Pictures not populating across site (reps, search) | Photo proxy + fallback built. Partial coverage. Needs full sweep. |
| ❌ TODO | Search returns wrong reps, no photos | Search logic flawed. Needs rewrite to match by name correctly. |
| ❌ TODO | AI Analysis shows "Unauthorized" instead of Go Pro CTA | Must show Go Pro button + message. Current state is confusing/broken. |
| ❌ TODO | Contact button on rep page opens website, not mailto | Should open blank email to rep. Fix: change href to mailto: address. |
| 🔴 LEGAL & COMPLIANCE |  |  |
| ❌ TODO | Privacy Policy — does not exist as a real document | Generate via Termly or Privacypolicies.com. Must cover data collected, storage, deletion. |
| ❌ TODO | Terms of Service — does not exist | Required before charging users. Must include liability limits, user conduct, dispute resolution. |
| ❌ TODO | CCPA Compliance — opt-out + data deletion mechanism | Required for California users. "Delete My Data" button needed. |
| ❌ TODO | Data Deletion Instructions — no visible path for users | Add to account settings page and privacy policy. |
| ❌ TODO | Privacy Policy — references Anthropic, should reference Google (Gemini) | Quick text fix on existing policy page. |
| 🔴 PAYMENT & SUBSCRIPTION |  |  |
| 👤 MARC | Real debit card test for Go Pro (Navy Federal Business Account) | Marc must do this personally. Use a real card, verify charge appears, verify Pro tier unlocks. |
| ❌ TODO | Go Pro page — verify advertised features match actual delivery | Audit every Pro claim against what the code actually delivers. |

# 2. Pre-Launch — Fix Before Major Marketing Push

These are not hard blockers but will hurt credibility and user trust if unresolved at launch.

| STATUS | ITEM | NOTES / ACTION |
| --- | --- | --- |
| 🟡 UI & CONTENT FIXES |  |  |
| ❌ TODO | About Page — intro duplicates mission statement | Rewrite opening paragraph to be distinct. Humanize with Marc's story. |
| ❌ TODO | Bio & Compare — Leadership roles show but no Term Dates | Term dates fix was attempted but may not be complete. Needs QA. |
| ❌ TODO | Rep Cards — no party color line on top | Add colored top border: Blue=Democrat, Red=Republican, Yellow=Independent, Green=Green Party. |
| ❌ TODO | Rep Cards — "Federal" label on every card is redundant | Remove. All reps are federal. Label wastes space and looks amateurish. |
| ❌ TODO | Wealth & Trades box in Overview tab — needs more info | Add 2-3 meaningful non-Pro data points (e.g., # of trades filed, total disclosed value range). |
| ❌ TODO | Alerts hierarchy needs reordering | Free: New Trades. Sign In: Committee Assignments. Pro: Net Worth + Sponsored Legislation. |
| ❌ TODO | Constitution tab — needs actual content | Add: original photo, original text, plain English summary above each article. |
| ❌ TODO | Add social media links to every page (footer) | Create accounts first, then hardcode links in footer component. |
| 🟡 ACCOUNT & SETTINGS |  |  |
| ❌ TODO | Account settings page — does not exist | Build basic page: name, email, subscription status, notification prefs, delete account. |
| ❌ TODO | Pro users: email notification controls | Toggle on/off per alert type (trades, committee, net worth, legislation). |
| ❌ TODO | Push notifications to phone numbers? | Twilio SMS or push via web notifications. Evaluate complexity vs. value. |
| 🟡 EMAIL SETUP (MARC'S ACTION — GODADDY) |  |  |
| 👤 MARC | Create support@civicwatch.app mailbox on GoDaddy | Customer service. Log into GoDaddy → Email → Create mailbox. |
| 👤 MARC | Create press@civicwatch.app mailbox on GoDaddy | Media inquiries. Same process. |
| 👤 MARC | Create inquiries@civicwatch.app mailbox on GoDaddy | General non-support questions. |
| 👤 MARC | Create corrections@civicwatch.app mailbox on GoDaddy | Data accuracy reports from users. |
| 🟡 SOCIAL MEDIA (MARC'S ACTION — ACCOUNT CREATION) |  |  |
| 👤 MARC | Create @CivicWatch Instagram account | Use email: press@civicwatch.app. Profile photo: CivicWatch logo. |
| 👤 MARC | Create @CivicWatch TikTok account | Same email. Business account. |
| 👤 MARC | Create @CivicWatch X (Twitter) account | Check handle availability — @CivicWatch or @CivicWatchApp. |
| 👤 MARC | Create CivicWatch Facebook Page | Business page. Category: News/Media/Website. |

# 3. Open Decisions — Marc Must Decide

These items cannot be built until a direction is chosen.

| STATUS | ITEM | NOTES / ACTION |
| --- | --- | --- |
| 💬 DECIDE | Community Polling — what do we do with poll results? | Options: (A) Show live results on-site, (B) Email to reps, (C) Both, (D) Remove feature for now. |
| 💬 DECIDE | State, County & Municipal Representatives — add them? | Massive scope expansion. Recommend: post-launch Phase 2. Too much for launch. |
| 💬 DECIDE | What analytics platform for revenue/subscribers/spend? | Recommend: Stripe dashboard (revenue), Clerk dashboard (subs), Vercel Analytics (traffic). All free. |
| 💬 DECIDE | Reasonable subscriber scaling goal? | Recommend: 100 in Month 1, 500 by Month 3, 1,000 by Election Day (Nov 2026). Revisit at each milestone. |
| 💬 DECIDE | API key cost thresholds? | Congress.gov: free up to rate limit. OpenSecrets: $free tier → $200/mo at scale. Gemini: $0 to ~$50/mo at 1K users. |
| 💬 DECIDE | Detailed flow chart of internal/external connections? | I can build this as a visual diagram. Confirm you want it and I will generate it. |

# 4. Production Stack — 13-Layer Assessment

| # | Layer | Status | Detail |
| --- | --- | --- | --- |
| 1 | Frontend Foundation | ✅ DONE | Next.js 14 App Router, React, Tailwind CSS. Fully deployed on Vercel. |
| 2 | APIs & Backend Logic | ✅ DONE | Next.js API routes for Congress, Supabase, Clerk, Stripe, Gemini. All built and deployed. |
| 3 | Database & Storage | ✅ DONE | Supabase PostgreSQL. 14 tables, all with RLS now enabled. Migration history maintained. |
| 4 | Auth & Permissions | ✅ DONE | Clerk handles sign-in/sign-up/Pro tier. Service role key for server-side DB access. |
| 5 | Hosting & Deployment | ✅ DONE | Vercel. Auto-deploy from GitHub main branch. Custom domain civicwatch.app active. |
| 6 | Cloud & Compute | ✅ DONE | Vercel Edge Network. Serverless functions for all API routes. Global CDN for static assets. |
| 7 | CI/CD & Version Control | ✅ DONE | GitHub → Vercel auto-deploy pipeline. Every push to main triggers a new production build. |
| 8 | Security & RLS | ✅ DONE | All 14 Supabase tables now have RLS enabled. Fixed June 2026. Clerk JWT for auth. |
| 9 | Rate Limiting | ⚠️ PARTIAL | Vercel has platform-level limits. No explicit per-route rate limiting on API endpoints. Should add upstash/redis rate limiter before launch. |
| 10 | Caching & CDN | ⚠️ PARTIAL | Vercel CDN handles static files. API responses hit Supabase/Congress API on every request. No caching layer for dynamic data. Add before launch. |
| 11 | Load Balancing & Scaling | ✅ DONE | Vercel auto-scales serverless functions. No manual configuration needed. Handles traffic spikes natively. |
| 12 | Error Tracking & Logs | ✅ DONE | Sentry integrated for error tracking. Vercel provides real-time function logs and analytics. |
| 13 | Availability & Recovery | ⚠️ PARTIAL | Vercel uptime is 99.99%. Supabase has daily backups. No formal disaster recovery runbook. Should document recovery steps. |

Connection pooling: Supabase uses pgBouncer by default on all managed instances. ✅ Already handled.

Load testing: Use k6 or Artillery before any paid marketing push. Run a 100-user concurrent test against your most popular endpoints.

Caching layer: Recommend adding Vercel KV (Redis) or Upstash for caching congressional data, rep profiles, and leaderboard results. Target 5-minute TTL.

# 5. Post-Launch Roadmap (Do Not Block Launch On These)

| STATUS | ITEM | NOTES / ACTION |
| --- | --- | --- |
| ❌ TODO | State, County & Municipal Representatives | Phase 2 feature. Massive data scope. Do after launch. |
| ❌ TODO | Detailed system architecture flow chart | Will generate on request. Good for investor decks and press kits. |
| ❌ TODO | Media package (10-sec, 30-sec videos + 5 stills) | In progress. Marc's voice/likeness. Studio setup underway. |
| ❌ TODO | Push notifications via SMS (Twilio) | Nice-to-have post-launch. Email alerts come first. |
| ❌ TODO | Full account settings page with notification controls | Build after core features stable. |

# 6. Items Being Fixed — Code Tasks Queued

The following items will be fixed via GitHub commits immediately after this document is reviewed:

- AI Analysis "Unauthorized" → Go Pro button with navigation to Go Pro page

- Contact button on rep page → correct mailto: link to rep's official email

- Rep cards → colored top border line by party (D=Blue, R=Red, I=Yellow, G=Green)

- Remove "Federal" label from all representative cards

- Privacy Policy → fix Anthropic reference to Google/Gemini

- Alerts hierarchy → reorder tiers (Free/Sign-In/Pro) per spec above

- About Page → rewrite opening paragraph to be distinct from mission statement

Items requiring investigation before fixing (will audit live site first):

- Leaderboard fetch failure — root cause audit

- Net worth data gaps — check DB coverage vs. API pipeline

- Search returning wrong results — trace query logic

- Photos not loading — identify remaining gaps after fallback fixes

- Term dates on Bio/Compare — verify current state

# 7. Marc's Personal Action List

These items cannot be done by code. They require Marc to take direct action.

| # | Action | How To |
| --- | --- | --- |
| 1 | Go Pro debit card test | Use Navy Federal CU Business debit card. Go to civicwatch.app, click Go Pro, complete checkout. Verify: (1) charge appears in bank, (2) Pro features unlock immediately. |
| 2 | Set up 4 email mailboxes on GoDaddy | GoDaddy.com → My Products → Email → Add Mailbox. Create: support@, press@, inquiries@, corrections@civicwatch.app. Forward all to your personal email for now. |
| 3 | Create Instagram @CivicWatch | instagram.com/accounts/emailsignup. Use press@civicwatch.app. Business account. Category: News & Media. |
| 4 | Create TikTok @CivicWatch | tiktok.com/signup. Business account. Same email. |
| 5 | Create X (Twitter) @CivicWatch | twitter.com/signup. Check if @CivicWatch is available. If taken, try @CivicWatchApp. |
| 6 | Create Facebook Page | facebook.com/pages/create. Page name: CivicWatch. Category: Website. Use press@ email. |
| 7 | Generate Privacy Policy | Go to Termly.io → Start for free → Answer questions about your data practices → Copy generated policy → I will add it to the site. |
| 8 | Generate Terms of Service | Same as above on Termly. Covers liability, user conduct, dispute resolution, CCPA/GDPR. |

Summary Count ✅ Done: 8 ⚠️ Partial: 7 ❌ To Do: 22 👤 Marc: 8 💬 Decision: 6 Estimated time to launch-ready: 2–3 focused weeks